## Slide 1: Project Formulation

## Slide 2
PROJECT Project is a specific investment activity with a specific starting and an ending point, intended to create capital assets that produce benefits over an extended period of time. Project is a combination of human and non-human resources pooled together in a temporary organization to achieve a specific purpose.
Characteristics of a project 1. It is non-routine, non-repetitive undertaking often plagued with uncertainties. 2. It involves coordination of the efforts of persons drawn from different departments and contributions of outside agencies and 3. The relationship in a project setting is dynamic, temporary and flexible.

## Slide 3
PROJECT MANAGEMENT
It is nothing but management of a project which involves planning, organizing, staffing, controlling and coordination of a number of interrelated activities with limited resources viz., men materials, money and time.
Here there is need to have integration of different departments, at levels below the top management for effective communication, coordination and control.

## Slide 4
The individual (or group) who has been given the responsibility of integrating the activities and function of various departments and outside organization involved in the project work is called project manager or project coordinator.

## Slide 5
Project Formulation
• What is Project Formulation? • Stages of Project Formulation • Project Report

## Slide 6
What is Project Formulation?
• Taking a first look carefully and critically at the project idea • Carefully weighing its various components • Analysing with the assistance of specialists or consultants • Assessment of the various aspects of an investment proposition • It is an important stage in the pre-investment phase

## Slide 7
Stages of Project Formulation
1. Feasibility Analysis 2. Techno-Economic Analysis 3. Project Design and Network Analysis 4. Input Analysis 5. Financial Analysis 6. Cost-Benefit Analysis 7. Pre-Investment Analysis

## Slide 8
1. Feasibility Analysis:
• First stage in project formulation. • Examination to see whether to go in for a detailed investment proposal or not. • Screening for internal and external constraints.
Conclusion could be:- • The project idea seems to be feasible • The project idea is not a feasible one • Unable to arrive at a conclusion for want of adequate data

## Slide 9
2. Techno-Economic Analysis:
• Screens the idea to-Estimate of potential of the demand for goods/services. • Choice of optimal technology. • This analysis gives the project a platform for preparation of detailed project design.

## Slide 10
3. Project Design and Network Analysis:
• It is the heart of the project entity. • It defines the sequence of events of the project. • Time is allocated for each activity. • It is presented in a form of a network drawing. • It helps to identify project inputs, finance needed and cost-benefit profile of the project.

## Slide 11
4. Input Analysis:
• Its assesses the input requirements during the construction and operation of the project. • It defines the inputs required for each activity. • Inputs include materials, human resources. • It evaluates the feasibility of the project from the point of view of the availability of necessary resources. • This aids in assessing the project cost.

## Slide 12
5. Cost- Benefit Analysis:
• The overall worth of a project is considered. • The project design forms the basis of evaluation. • It considers costs that all entities have to bear and the benefit connected to it.

## Slide 13
6. Pre-investment Analysis:
• The results obtained in previous stages are consolidated to arrive at clear conclusions. • Helps the project-sponsoring body, the project-implementing body and the external consulting agencies to accept/reject the proposal.

## Slide 14
Project Report
• It is a concise copy of detailed analysis done for the project. • An entrepreneur/expert prepares the report before the investment in project is done. • The report assesses the demand for proposed product/service, works out cost of investment and profitability on this investment. • It acts as an instrument to convince investors to invest in the project.

## Slide 15
A project report gives information on the following:
• Economic aspects – present market, scope for growth, justification for investment. • Technical aspects – technology, machinery, equipment needed. • Financial aspects – Total investment needed, entrepreneur’s contribution, cost of capital and return on capital. • Production aspects – Product details, justification for the choice of product, export worthiness. • Managerial aspects – Qualifications, experience of people needed for managerial posts.

## Slide 16
Contents of a project report
• Objectives and scope of the report. • Product characteristics (product design, specifications, quality standards, uses and applications). • Market position and trends (current capacity for production, potential demand, export prospects, trends in import-export, price structure etc). • Raw materials (types, quality, sources, price). • Manufacturing (process, production schedule, technique used.

## Slide 17
Plant and machinery (types, infrastructure support, cost). • Land and building (Requirement, building construction schedule, choice of location, cost). • Financial implications (Capital structure, fixed and working capital investment, project cost, profitability). • Marketing channels (Trade practices, marketing and advertising strategy). • Personnel (Requirement of staff, skilled-unskilled labour, salary and wage payment, qualifications, experience)

## Slide 18
• The project report is submitted to financial institutions for grant of land and other financial concessions. • Organisations like Small Industries Service Institute (SISI)and Small Industries Development Organisation (SIDO) help entrepreneurs to prepare project report. • The financial institutions ascertain from the report, whether the project can generate enough funds to repay the borrowings in stipulated time frame

## Slide 19
Market Demand Analysis
Companies use market demand analysis to understand how much consumer demand exists for a product or service. This analysis helps management determine if they can successfully enter a market and generate enough profits to advance their business operations. While several methods of demand analysis may be used, they usually contain a review of the basic components of an economic market.
Market Identification
The first step of market analysis is to define and identify the specific market to target with new products or services.
Companies will use market surveys or consumer feedback to determine their satisfaction with current products and services.
Comments indicating dissatisfaction will lead businesses to develop new products or services to meet this consumer demand.
While companies will usually identify markets close to their current product line, new industries may be tested for business expansion possibilities.

## Slide 20
Business Cycle
Once a potential market is identified, companies will assess what stage of the business cycle the market is in.
Three stages exist in the business cycle: emerging, plateau and declining.
Markets in the emerging stage indicate higher consumer demand and low supply of current products or services.
The plateau stage is the break-even level of the market, where the supply of goods meets current market demand.
Declining stages indicate lagging consumer demand for the goods or services supplied by businesses.

## Slide 21
Product Place
Once markets and business cycles are reviewed, companies will develop a product that meets a specific place in the market.
Products must be differentiated from others in the market so they meet a specific need of consumer demand, creating higher demand for their product or service.
Many companies will conduct tests in sample markets to determine which of their potential product styles is most preferred by consumers.
Companies will also develop their goods so that competitors cannot easily duplicate their product.

## Slide 22
Growth Potential
While every market has an initial level of consumer demand, specialized products or goods can create a sense of usefulness, which will increase demand.
Examples of specialized products are iPods or iPhones, which entered the personal electronics market and increased demand through their perceived usefulness by consumers.
This type of demand quickly increases the demand for current markets, allowing companies to increase profits through new consumer demand.

## Slide 23
Competition
An important factor of market analysis is determining the number of competitors and their current market share.
Markets in the emerging stage of the business cycle tend to have fewer competitors, meaning a higher profit margin may be earned by companies.
Once a market becomes saturated with competing companies and products, fewer profits are achieved and companies will begin to lose money.
As markets enter the declining business cycle, companies will conduct a new market analysis to find more profitable markets.

## Slide 24
Financial Analysis
Financial analysis is the process of evaluating businesses, projects, budgets, and other finance-related transactions to determine their performance and suitability.
Financial analysis is used to evaluate economic trends, set financial policy, build long-term plans for business activity, and identify projects or companies for investment. This is done through the synthesis of financial numbers and data. A financial analyst will thoroughly examine a company's financial statements—the income statement, balance sheet, and cash flow statement.

## Slide 25
Key Element of a Financial Analysis
Revenues Revenues are probably your business's main source of cash. The quantity, quality and timing of revenues can determine long-term success. Revenue growth (revenue this period - revenue last period) ÷ revenue last period.
Revenue concentration (revenue from client ÷ total revenue). If a single customer generates a high percentage of your revenues, you could face financial difficulty if that customer stops buying.

## Slide 26
Revenue per employee (revenue ÷ average number of employees). This ratio measures your business's productivity. The higher the ratio, the better.

## Slide 27
The financial analysis section of a business plan should contain the data for financing your business for the present, what will be needed for future growth, and an estimation of your operating expenses. The financial analysis section of your business plan may be the most challenging for you to complete on your own, but it also could be the deal-maker or deal-breaker when you are searching for funding.

## Slide 28
Financial Analysis of a Business Plan The financial analysis section should be based on estimates for new businesses or recent data for established businesses. It should include these elements: Balance sheet: Your assumed and anticipated business financials, including assets, liabilities, and equity.

## Slide 29
Cash-flow analysis: An overview of the cash you anticipate will be coming into your business based on sales forecasts, minus the anticipated cash expenses of running the business. Profit-and-loss analysis: Your income statement that subtracts the costs of the business from the earnings over a specific period of time, typically a quarter or a year.
Break-even analysis: Demonstrates the point when the cost of doing business is fully covered by sales. Personnel-expense forecast: The expenses of your team, as outlined in a management summary section.

## Slide 30
Basic Financial Ratios
1. Working Capital Ratio 2. Quick Ratio 3. Earnings per Share (EPS) 4. Price-Earnings (P/E) Ratio 5. Debt-Equity Ratio 6. Return on Equity (ROE)

## Slide 31
Working Capital Ratio Working capital represents a company's ability to pay its current liabilities with its current assets. Working capital is an important measure of financial health since creditors can measure a company's ability to pay off its debts within a year. Working capital represents the difference between a firm’s current assets and current liabilities. Assessing the health of a company in which you want to invest involves understanding its liquidity—how easily that company can turn assets into cash to pay short-term obligations. The working capital ratio is calculated by dividing current assets by current liabilities

## Slide 32
Quick Ratio Also called the acid test, this ratio subtracts inventories from current assets, before dividing that figure into liabilities. The idea is to show how well current liabilities are covered by cash and by items with a ready cash value. Inventory, on the other hand, takes time to sell and convert into liquid assets.

## Slide 33
Earnings per Share (EPS) When buying a stock, you participate in the future earnings (or risk of loss) of the company. Earnings per share (EPS) measures net income earned on each share of a company's common stock. The company's analysts divide its net income by the weighted average number of common shares outstanding during the year. If a company has zero or negative earnings (i.e. a loss) then earnings per share will also be zero or negative.

## Slide 34
Price-Earnings (P/E) Ratio Called P/E for short, this ratio reflects investors' assessments of those future earnings. You determine the share price of the company's stock and divide it by EPS to obtain the P/E ratio.
Note that if a company has zero or negative earnings, the P/E ratio will no longer make sense, and will often appear as N/A for not applicable.

## Slide 35
Debt-Equity Ratio What if your prospective investment target is borrowing too much? This can reduce the safety margins behind what it owes
The debt-to-equity (D/E) is calculated by adding outstanding long and short-term debt, and dividing it by the book value of shareholders' equity

## Slide 36
Return on Equity (ROE) Common shareholders want to know how profitable their capital is in the businesses they invest it in. Return on equity is calculated by taking the firm's net earnings (after taxes), subtracting preferred dividends, and dividing the result by common equity dollars in the company.